Task Checklist

|  |  |  |  |
| --- | --- | --- | --- |
| **Week** | **Tasks** |  | **Comments** |
| **1** | Students must carry out a simple usability test on a website |  | Nimra, Andrew, Hassan, Ghinal |
|  | Document and present your results to the class in Session 2. |  | Nimra, Andrew, Ghinal |
|  |  |  |  |
| **2** | Roles assigned |  | -- |
|  | Project plan | …. | Everyone |
|  | Gantt Chart |  | Nimra and Hassan |
|  | Set up communication |  | -- |
|  | Requirements and expectations | …. | Everyone |
|  | Assessment | …. | Everyone |
|  |  |  |  |
| **3** | Create a ‘site-map’ for your system |  | Everyone |
|  | Produce a **paper prototype** |  | Tolu and Mustafe |
|  | Plan tests of the prototype |  | Ghinal and Nimra |
|  |  |  |  |
| **4** | Run usability tests on the **paper prototype** |  | Mustafe, Nimra, Ghinal |
|  | Analyse results and identify required changes |  | Nimra |
|  |  |  |  |
| **5** | Start coding up your system (if not already) |  | Nimra, Andrew |
|  | Taking note of results of the first round of testing | …. | Everyone |
|  |  |  |  |
| **6** | Continue coding of the system (**prototype**) | …. | Nimra, Daniel, Andrew |
|  | Have a working **prototype** by the end of this week (even if not fully functional). To check if it works as intended. | …. | Everyone |
|  | Plan tests for this **prototype** |  | Ghinal |
|  |  |  |  |
| **7** | Run usability tests on the **alpha product** |  | Mustefe |
|  | Analyse results and identify required changes. |  | Everyone |
|  | Prepare presentation slides |  | Everyone |
|  |  |  |  |
| **8** | Requirements analysis based on last week’s findings |  | Hassan |
|  | Start work on **beta product** |  | Everyone |
|  |  |  |  |
| **9** | Continue work on **beta product** |  | Nimra, Daniel, Andrew |
|  | Finish production of **final product** by the end of the week |  | Everyone |
|  |  |  |  |
| **10** | Group report | …. | Nimra |
|  | Submit it by the end of the week |  | Everyone |
|  |  |  |  |
| **11** | Vivas |  | FINISHED!!!! |

|  |  |
| --- | --- |
|  | Done |
| x | Not Done |
| …. | In progress |